NovaQuant v1.0
可直接交给 Codex 的完整开发需求文档
PRD + SDD + Database Design + API Contract + Test Plan + DevOps Acceptance

文档目标：让 Codex 按本文档生成完整可运行项目，并完成开发、测试、部署闭环。

关键约束：用户提供 PostgreSQL/TimescaleDB 数据库；系统不做自动交易，只做研究、分析、预警和回测。

版本：v1.0  日期：2026-06-01

目录

1. Codex 总任务说明

2. 项目范围与验收目标

3. 技术架构与仓库结构

4. 数据库 DDL 与 TimescaleDB 设计

5. 服务级开发需求

6. API 契约

7. AI Agent 设计

8. 前端开发需求

9. 测试闭环

10. Docker、CI/CD、监控与验收命令

11. Codex 分阶段实施指令

# 1. Codex 总任务说明

将本节直接粘贴给 Codex 作为项目总任务。Codex 必须按阶段提交代码，每个阶段都要能构建、能运行、能测试，不允许只生成空目录或 TODO。

You are building NovaQuant v1.0, a production-ready AI crypto research platform.

The user provides PostgreSQL/TimescaleDB through PG_DSN. Do not require a local database container by default.

Use Go for collector/analyzer/api/alerts. Use Python FastAPI + LangGraph for agent. Use Vue3 + TypeScript + TailwindCSS + ECharts for frontend.

The platform must not execute trades. It only performs market data collection, technical analysis, risk analysis, AI question answering, alerts, news/ETF/whale mockable modules, and backtesting.

Implement real runnable code, database migrations, seed data, tests, Dockerfiles, docker-compose, Makefile, CI workflow, README, and acceptance scripts.

No placeholder-only implementation. Mock providers are allowed only for Whale, ETF and optional News fallback, and must be clearly marked.

After each phase, run tests, fix failures, and update README.

| 硬性规则 | 要求 |
| --- | --- |
| 数据库 | 使用用户提供的 PostgreSQL/TimescaleDB，配置项为 PG_DSN。docker-compose 可提供可选 profile=db，但默认不依赖。 |
| 交易限制 | 禁止实现自动买卖、下单、API 私钥交易、资产划转。 |
| 可运行性 | make dev 后 API、Agent、Web 可启动；make migrate 能初始化表；make seed 有演示数据。 |
| 测试闭环 | make test 执行 Go、Python、前端、API 合约、集成测试。 |
| 前端 | 必须有可访问页面、图表、状态卡、AI Chat、风险中心，不得只有空壳。 |
| 文档 | README 必须包含启动、配置、测试、部署、故障排查。 |

# 2. 项目范围与验收目标

## 2.1 产品定位

NovaQuant 是个人/团队可部署的数字资产研究平台，定位为 TradingView 图表能力 + CryptoQuant/Glassnode 指标思路 + AI 分析助手的组合。系统面向 BTC、ETH、SOL、BNB、DOGE，以及后续可配置币种。

## 2.2 V1 必须完成

| 模块 | V1 功能 | 验收方式 |
| --- | --- | --- |
| 行情采集 | Binance Spot/Futures 公共接口采集 price、kline、funding rate、open interest | collector 日志显示成功采集，数据库有数据，API 可查询 |
| 技术分析 | RSI、MACD、EMA20/60/200、ATR、Bollinger、支撑压力、风险评分 | 固定 fixture 测试通过；前端展示指标 |
| AI Agent | 根据数据库指标回答 BTC/ETH/SOL 风险、趋势、支撑压力、是否过热 | Agent 返回 evidence、data_timestamp、risk_warning |
| 前端 | 市场总览、币种详情、AI 研究中心、风险中心、回测页 | Playwright 打开页面并断言核心组件存在 |
| 回测 | RSI、EMA crossover、MACD 基础策略 | API 返回收益、胜率、最大回撤、交易列表 |
| 告警 | RSI、Funding、OI、Volume、Risk Score 规则 | 规则单测、API 创建/查询告警 |
| DevOps | Docker、Makefile、CI、Prometheus metrics | make test 和 docker compose config 成功 |

# 3. 技术架构与仓库结构

## 3.1 总体链路

Binance Public APIs/WebSocket

-> novaquant-collector

-> TimescaleDB raw tables + Redis latest cache + NATS events

-> novaquant-analyzer

-> market_analysis + market_risk tables

-> novaquant-agent / novaquant-api

-> novaquant-web dashboard

## 3.2 技术栈

| 层 | 技术 | 说明 |
| --- | --- | --- |
| Collector | Go 1.24, net/http, gorilla/websocket, pgx, zap | 高并发采集，可靠写入 PG |
| Analyzer | Go 1.24, pgx, decimal | 指标计算、风险评分、回测 |
| API | Go 1.24, Gin, pgx/Gorm, Redis | REST API、OpenAPI、鉴权预留、缓存 |
| Agent | Python 3.12, FastAPI, LangGraph, asyncpg, Pydantic v2 | 可控工作流，数据库工具调用 |
| Web | Vue3, TypeScript, Vite, Pinia, TailwindCSS, ECharts | 漂亮的数据看板 |
| Infra | Docker, Compose, K8S, Helm, Prometheus, Grafana | 本地和生产部署 |

## 3.3 Monorepo 结构

novaquant/

README.md

Makefile

docker-compose.yml

.env.example

.github/workflows/ci.yml

migrations/

001_extensions.sql

002_core_tables.sql

003_timescale.sql

004_indexes_aggregates.sql

005_seed.sql

services/

collector/

cmd/collector/main.go

internal/binance/client.go

internal/binance/ws.go

internal/config/config.go

internal/repository/market_repo.go

internal/service/collector.go

internal/service/scheduler.go

internal/metrics/metrics.go

tests/

analyzer/

cmd/analyzer/main.go

internal/indicators/

internal/risk/

internal/backtest/

internal/repository/

tests/fixtures/

api/

cmd/api/main.go

internal/handlers/

internal/middleware/

internal/repository/

internal/openapi/

alerts/

cmd/alerts/main.go

internal/rules/

internal/notifiers/

agent/

app/main.py

app/graph.py

app/tools.py

app/prompts.py

app/db.py

tests/

web/

src/pages/

src/components/

src/api/

src/stores/

tests/

deployments/

k8s/

helm/novaquant/

grafana/

prometheus/

tests/e2e/

# 4. 数据库 DDL 与 TimescaleDB 设计

Codex 必须把以下 SQL 拆分进 migrations。所有时间字段统一 timestamptz。所有价格和量使用 numeric，避免浮点误差。

CREATE EXTENSION IF NOT EXISTS timescaledb;

CREATE EXTENSION IF NOT EXISTS pgcrypto;

CREATE TABLE IF NOT EXISTS symbols (

symbol              varchar(32) PRIMARY KEY,

base_asset          varchar(32) NOT NULL,

quote_asset         varchar(32) NOT NULL DEFAULT 'USDT',

market_type         varchar(16) NOT NULL DEFAULT 'spot',

enabled             boolean NOT NULL DEFAULT true,

sort_order          int NOT NULL DEFAULT 100,

created_at          timestamptz NOT NULL DEFAULT now(),

updated_at          timestamptz NOT NULL DEFAULT now()

);

CREATE TABLE IF NOT EXISTS market_price (

symbol              varchar(32) NOT NULL REFERENCES symbols(symbol),

price               numeric(30,10) NOT NULL,

source              varchar(32) NOT NULL DEFAULT 'binance',

ts                  timestamptz NOT NULL,

ingested_at         timestamptz NOT NULL DEFAULT now(),

PRIMARY KEY(symbol, ts)

);

CREATE TABLE IF NOT EXISTS market_kline (

symbol              varchar(32) NOT NULL REFERENCES symbols(symbol),

interval            varchar(8) NOT NULL,

open_time           timestamptz NOT NULL,

close_time          timestamptz NOT NULL,

open                numeric(30,10) NOT NULL,

high                numeric(30,10) NOT NULL,

low                 numeric(30,10) NOT NULL,

close               numeric(30,10) NOT NULL,

volume              numeric(30,10) NOT NULL,

quote_volume        numeric(30,10),

trades              bigint,

source              varchar(32) NOT NULL DEFAULT 'binance',

ingested_at         timestamptz NOT NULL DEFAULT now(),

PRIMARY KEY(symbol, interval, open_time)

);

CREATE TABLE IF NOT EXISTS market_funding (

symbol              varchar(32) NOT NULL REFERENCES symbols(symbol),

funding_rate        numeric(20,10) NOT NULL,

funding_time        timestamptz NOT NULL,

source              varchar(32) NOT NULL DEFAULT 'binance_futures',

ingested_at         timestamptz NOT NULL DEFAULT now(),

PRIMARY KEY(symbol, funding_time)

);

CREATE TABLE IF NOT EXISTS market_open_interest (

symbol              varchar(32) NOT NULL REFERENCES symbols(symbol),

open_interest       numeric(30,10) NOT NULL,

source              varchar(32) NOT NULL DEFAULT 'binance_futures',

ts                  timestamptz NOT NULL,

ingested_at         timestamptz NOT NULL DEFAULT now(),

PRIMARY KEY(symbol, ts)

);

CREATE TABLE IF NOT EXISTS market_analysis (

id                  uuid PRIMARY KEY DEFAULT gen_random_uuid(),

symbol              varchar(32) NOT NULL REFERENCES symbols(symbol),

interval            varchar(8) NOT NULL,

ts                  timestamptz NOT NULL,

trend               varchar(24) NOT NULL,

market_regime       varchar(32) NOT NULL,

risk_level          varchar(16) NOT NULL,

risk_score          int NOT NULL CHECK (risk_score BETWEEN 0 AND 100),

rsi14               numeric(10,4),

macd                numeric(30,10),

macd_signal         numeric(30,10),

macd_hist           numeric(30,10),

ema20               numeric(30,10),

ema60               numeric(30,10),

ema200              numeric(30,10),

atr14               numeric(30,10),

bb_upper            numeric(30,10),

bb_middle           numeric(30,10),

bb_lower            numeric(30,10),

support_levels      jsonb NOT NULL DEFAULT '[]',

resistance_levels   jsonb NOT NULL DEFAULT '[]',

summary             text NOT NULL DEFAULT '',

created_at          timestamptz NOT NULL DEFAULT now(),

UNIQUE(symbol, interval, ts)

);

CREATE TABLE IF NOT EXISTS market_risk (

id                  uuid PRIMARY KEY DEFAULT gen_random_uuid(),

symbol              varchar(32) NOT NULL REFERENCES symbols(symbol),

ts                  timestamptz NOT NULL,

total_score         int NOT NULL CHECK (total_score BETWEEN 0 AND 100),

rsi_score           int NOT NULL DEFAULT 0,

funding_score       int NOT NULL DEFAULT 0,

oi_score            int NOT NULL DEFAULT 0,

volatility_score    int NOT NULL DEFAULT 0,

volume_score        int NOT NULL DEFAULT 0,

news_score          int NOT NULL DEFAULT 0,

explanation         jsonb NOT NULL DEFAULT '{}',

created_at          timestamptz NOT NULL DEFAULT now(),

UNIQUE(symbol, ts)

);

CREATE TABLE IF NOT EXISTS news_items (

id                  uuid PRIMARY KEY DEFAULT gen_random_uuid(),

source              varchar(64) NOT NULL,

title               text NOT NULL,

url                 text NOT NULL UNIQUE,

published_at        timestamptz NOT NULL,

related_symbols     text[] NOT NULL DEFAULT '{}',

sentiment           varchar(16) NOT NULL DEFAULT 'neutral',

sentiment_score     numeric(8,4) NOT NULL DEFAULT 0,

summary             text NOT NULL DEFAULT '',

created_at          timestamptz NOT NULL DEFAULT now()

);

CREATE TABLE IF NOT EXISTS etf_flows (

id                  uuid PRIMARY KEY DEFAULT gen_random_uuid(),

asset               varchar(16) NOT NULL,

provider            varchar(64) NOT NULL DEFAULT 'manual',

flow_date           date NOT NULL,

net_flow_usd        numeric(30,2) NOT NULL,

total_volume_usd    numeric(30,2),

note                text,

created_at          timestamptz NOT NULL DEFAULT now(),

UNIQUE(asset, provider, flow_date)

);

CREATE TABLE IF NOT EXISTS whale_transactions (

id                  uuid PRIMARY KEY DEFAULT gen_random_uuid(),

chain               varchar(32) NOT NULL,

asset               varchar(32) NOT NULL,

amount              numeric(30,10) NOT NULL,

amount_usd          numeric(30,2),

from_label          varchar(128),

to_label            varchar(128),

tx_hash             varchar(128) UNIQUE,

direction           varchar(32) NOT NULL DEFAULT 'unknown',

ts                  timestamptz NOT NULL,

source              varchar(64) NOT NULL DEFAULT 'mock',

created_at          timestamptz NOT NULL DEFAULT now()

);

CREATE TABLE IF NOT EXISTS alert_rules (

id                  uuid PRIMARY KEY DEFAULT gen_random_uuid(),

name                varchar(128) NOT NULL,

symbol              varchar(32),

rule_type           varchar(32) NOT NULL,

operator            varchar(8) NOT NULL,

threshold           numeric(30,10) NOT NULL,

enabled             boolean NOT NULL DEFAULT true,

cooldown_seconds    int NOT NULL DEFAULT 1800,

created_at          timestamptz NOT NULL DEFAULT now()

);

CREATE TABLE IF NOT EXISTS alert_events (

id                  uuid PRIMARY KEY DEFAULT gen_random_uuid(),

rule_id             uuid REFERENCES alert_rules(id),

symbol              varchar(32),

severity            varchar(16) NOT NULL DEFAULT 'info',

message             text NOT NULL,

payload             jsonb NOT NULL DEFAULT '{}',

triggered_at        timestamptz NOT NULL DEFAULT now()

);

CREATE TABLE IF NOT EXISTS agent_sessions (

id                  uuid PRIMARY KEY DEFAULT gen_random_uuid(),

title               varchar(256) NOT NULL DEFAULT 'New Research Session',

created_at          timestamptz NOT NULL DEFAULT now(),

updated_at          timestamptz NOT NULL DEFAULT now()

);

CREATE TABLE IF NOT EXISTS agent_messages (

id                  uuid PRIMARY KEY DEFAULT gen_random_uuid(),

session_id          uuid NOT NULL REFERENCES agent_sessions(id) ON DELETE CASCADE,

role                varchar(16) NOT NULL,

content             text NOT NULL,

evidence            jsonb NOT NULL DEFAULT '[]',

created_at          timestamptz NOT NULL DEFAULT now()

);

CREATE TABLE IF NOT EXISTS backtest_jobs (

id                  uuid PRIMARY KEY DEFAULT gen_random_uuid(),

strategy            varchar(64) NOT NULL,

symbol              varchar(32) NOT NULL,

interval            varchar(8) NOT NULL,

start_time          timestamptz NOT NULL,

end_time            timestamptz NOT NULL,

params              jsonb NOT NULL DEFAULT '{}',

status              varchar(16) NOT NULL DEFAULT 'pending',

created_at          timestamptz NOT NULL DEFAULT now(),

finished_at         timestamptz

);

CREATE TABLE IF NOT EXISTS backtest_results (

job_id              uuid PRIMARY KEY REFERENCES backtest_jobs(id) ON DELETE CASCADE,

total_return        numeric(20,8) NOT NULL,

win_rate            numeric(10,4) NOT NULL,

profit_factor       numeric(20,8),

sharpe_ratio        numeric(20,8),

max_drawdown        numeric(20,8) NOT NULL,

trade_count         int NOT NULL,

trades              jsonb NOT NULL DEFAULT '[]',

equity_curve        jsonb NOT NULL DEFAULT '[]',

created_at          timestamptz NOT NULL DEFAULT now()

);

## 4.2 TimescaleDB 初始化

SELECT create_hypertable('market_price', 'ts', if_not_exists => TRUE);

SELECT create_hypertable('market_kline', 'open_time', if_not_exists => TRUE);

SELECT create_hypertable('market_funding', 'funding_time', if_not_exists => TRUE);

SELECT create_hypertable('market_open_interest', 'ts', if_not_exists => TRUE);

SELECT create_hypertable('market_analysis', 'ts', if_not_exists => TRUE);

SELECT create_hypertable('market_risk', 'ts', if_not_exists => TRUE);

SELECT create_hypertable('whale_transactions', 'ts', if_not_exists => TRUE);

CREATE INDEX IF NOT EXISTS idx_kline_symbol_interval_time ON market_kline(symbol, interval, open_time DESC);

CREATE INDEX IF NOT EXISTS idx_analysis_symbol_interval_time ON market_analysis(symbol, interval, ts DESC);

CREATE INDEX IF NOT EXISTS idx_price_symbol_time ON market_price(symbol, ts DESC);

CREATE INDEX IF NOT EXISTS idx_news_published ON news_items(published_at DESC);

CREATE MATERIALIZED VIEW IF NOT EXISTS market_price_1m

WITH (timescaledb.continuous) AS

SELECT symbol, time_bucket('1 minute', ts) AS bucket,

first(price, ts) AS open, max(price) AS high, min(price) AS low,

last(price, ts) AS close, count(*) AS samples

FROM market_price

GROUP BY symbol, bucket

WITH NO DATA;

SELECT add_continuous_aggregate_policy('market_price_1m',

start_offset => INTERVAL '7 days',

end_offset => INTERVAL '1 minute',

schedule_interval => INTERVAL '1 minute',

if_not_exists => TRUE);

## 4.3 初始种子数据

INSERT INTO symbols(symbol, base_asset, quote_asset, market_type, sort_order) VALUES

('BTCUSDT','BTC','USDT','spot',1),

('ETHUSDT','ETH','USDT','spot',2),

('SOLUSDT','SOL','USDT','spot',3),

('BNBUSDT','BNB','USDT','spot',4),

('DOGEUSDT','DOGE','USDT','spot',5)

ON CONFLICT(symbol) DO NOTHING;

INSERT INTO alert_rules(name, symbol, rule_type, operator, threshold, cooldown_seconds) VALUES

('BTC RSI Overheated','BTCUSDT','rsi','>',80,1800),

('ETH RSI Oversold','ETHUSDT','rsi','<',20,1800),

('BTC Risk High','BTCUSDT','risk_score','>',80,3600)

ON CONFLICT DO NOTHING;

# 5. 服务级开发需求

## 5.1 novaquant-collector

| 项目 | 要求 |
| --- | --- |
| 输入 | symbols 表中 enabled=true 的 symbol；环境变量 COLLECTION_INTERVALS=1m,5m,15m,1h,4h,1d |
| Binance Spot REST | /api/v3/ticker/price, /api/v3/klines |
| Binance Futures REST | /fapi/v1/fundingRate, /fapi/v1/openInterest |
| WebSocket | 组合订阅 <symbol>@ticker 与 <symbol>@kline_<interval>；断线重连；24h 主动重连 |
| 写入 | market_price、market_kline、market_funding、market_open_interest；Redis latest:{symbol} |
| 可靠性 | HTTP 超时 10s；指数退避 1s/2s/4s/8s；每类错误计数；panic recovery |
| 幂等 | K线 upsert，以 symbol+interval+open_time 为唯一键 |
| 指标 | collector_requests_total, collector_errors_total, collector_last_success_timestamp, websocket_reconnect_total |

Required Go interfaces:

type MarketProvider interface {

GetPrice(ctx context.Context, symbol string) (PriceTick, error)

GetKlines(ctx context.Context, symbol, interval string, limit int) ([]Kline, error)

GetFundingRates(ctx context.Context, symbol string, limit int) ([]FundingRate, error)

GetOpenInterest(ctx context.Context, symbol string) (OpenInterest, error)

}

type MarketRepository interface {

UpsertPrice(ctx context.Context, tick PriceTick) error

UpsertKlines(ctx context.Context, klines []Kline) error

UpsertFunding(ctx context.Context, rows []FundingRate) error

UpsertOpenInterest(ctx context.Context, row OpenInterest) error

}

## 5.2 novaquant-analyzer

| 指标 | 算法要求 | 测试要求 |
| --- | --- | --- |
| RSI14 | 使用 Wilder smoothing；不足 15 根返回 null | 使用固定 20 根 close fixture 断言误差 <= 0.001 |
| MACD | EMA12 - EMA26，Signal EMA9，Hist = MACD - Signal | 和 Python pandas-ta 参考数据对齐 |
| EMA | 标准 EMA，alpha=2/(period+1) | EMA20/60/200 覆盖上升、下降、横盘 |
| ATR14 | True Range: max(high-low, abs(high-prevClose), abs(low-prevClose)) | 含跳空数据 fixture |
| Bollinger | SMA20 +- 2*stddev | 断言 upper/middle/lower |
| Support/Resistance | 最近 N 根局部低点/高点聚类；输出最多 5 个价位 | 测试不会输出重复近似价位 |
| Risk Score | RSI/Funding/OI/Volatility/Volume 加权 | 风险分 0-100，边界测试 |

Risk score formula v1:

- rsi_score: RSI >= 80 -> 25, RSI <= 20 -> 20, else scaled distance from 50.

- funding_score: abs(funding_rate) >= 0.0005 -> 20, >= 0.0002 -> 10.

- oi_score: 1h OI change >= 8% -> 20, >= 4% -> 10.

- volatility_score: ATR/close >= 5% -> 20, >= 2.5% -> 10.

- volume_score: current volume / volume_ma20 >= 3 -> 15, >= 2 -> 8.

Total is capped at 100.

Risk level: 0-39 low, 40-69 medium, 70-100 high.

## 5.3 novaquant-api

API 服务负责给前端和外部系统提供统一 REST 接口。API 不直接访问 Binance，所有业务数据来自 PostgreSQL/Redis。

| 能力 | 要求 |
| --- | --- |
| 中间件 | request_id、recover、CORS、rate limit、structured logging、Prometheus |
| 错误格式 | 统一返回 {code,message,details,request_id} |
| 分页 | page/page_size，最大 page_size=200 |
| 缓存 | overview、latest price、analysis 使用 Redis 10-30 秒缓存 |
| OpenAPI | 生成 docs/openapi.yaml，Swagger UI 路径 /swagger/index.html |
| 健康检查 | /api/v1/health 返回数据库、Redis、NATS 状态 |

## 5.4 novaquant-agent

Agent 是分析助手，不是交易机器人。它必须基于数据库证据回答，必须输出风险提示和数据时间。

LangGraph nodes:

1. classify_intent(question) -> intent, symbols, time_horizon

2. load_market_context(symbols) -> latest price, 24h change, klines summary

3. load_analysis(symbols) -> latest market_analysis

4. load_risk(symbols) -> market_risk breakdown

5. load_optional_context(symbols) -> news, ETF, whale rows if available

6. reason() -> structured analysis

7. safety_check() -> remove certainty/financial guarantee

8. final_answer() -> JSON response

| 禁止回答 | 替代说法 |
| --- | --- |
| 你必须买 BTC | 当前数据偏多，但接近压力位，若考虑入场应控制仓位并设置失效条件。 |
| 肯定会涨 | 指标显示上涨概率增强，但仍存在回撤和消息面风险。 |
| 保证收益 | 本系统不提供收益承诺，仅提供数据分析和风险提示。 |

## 5.5 news / whale / etf / alerts

| 服务 | V1 实现 | 必须测试 |
| --- | --- | --- |
| news | RSS provider + mock provider；存 news_items；简单关键词情绪 | RSS 解析、去重、情绪分类 |
| whale | Mock provider + CSV import；预留 Etherscan/WhaleAlert provider interface | CSV 导入、API 查询、方向分类 |
| etf | Manual CSV import + mock provider；BTC/ETH 日流入 | CSV 导入、趋势分数 |
| alerts | 规则引擎扫描 analysis/risk/funding/OI；支持 webhook/Feishu mock | 阈值触发、冷却、去重 |

# 6. API 契约

| Method | Path | 用途 | 核心响应 |
| --- | --- | --- | --- |
| GET | /api/v1/health | 服务健康 | db/redis/nats status |
| GET | /api/v1/symbols | 币种列表 | symbols[] |
| GET | /api/v1/market/overview | 市场总览 | price cards, risk, trend |
| GET | /api/v1/market/{symbol} | 单币种快照 | price, 24h, funding, OI |
| GET | /api/v1/klines/{symbol}?interval=1h&limit=200 | K线 | ohlcv[] |
| GET | /api/v1/analysis/{symbol}?interval=1h | 技术分析 | rsi, macd, support, resistance |
| GET | /api/v1/risk/{symbol} | 风险拆解 | score breakdown |
| GET | /api/v1/news?symbol=BTCUSDT | 新闻 | news[] |
| GET | /api/v1/etf?asset=BTC | ETF Flow | flows[] |
| GET | /api/v1/whale?asset=BTC | 鲸鱼交易 | transactions[] |
| POST | /api/v1/agent/chat | AI 问答 | answer,evidence,risk |
| POST | /api/v1/backtest | 发起回测 | job_id,result |
| GET | /api/v1/alerts | 告警事件 | alerts[] |

Standard error response:

{

"code": "VALIDATION_ERROR",

"message": "invalid interval",

"details": {"allowed": ["1m", "5m", "15m", "1h", "4h", "1d"]},

"request_id": "req_abc123"

}

POST /api/v1/agent/chat request:

{

"session_id": "optional-uuid",

"question": "分析一下 BTC，现在风险高吗？",

"symbols": ["BTCUSDT"],

"time_horizon": "short"

}

POST /api/v1/agent/chat response:

{

"session_id": "uuid",

"answer": "...",

"symbols": ["BTCUSDT"],

"trend": "bullish|bearish|range|unknown",

"risk_level": "low|medium|high",

"support": [102000, 100000],

"resistance": [108000, 110000],

"evidence": [

{"type":"analysis", "symbol":"BTCUSDT", "timestamp":"2026-06-01T10:00:00Z", "summary":"RSI 62.4, EMA20 > EMA60"}

],

"data_timestamp": "2026-06-01T10:00:00Z",

"disclaimer": "This is not financial advice."

}

# 7. 前端开发需求

前端必须能真实展示 API/Seed 数据，不允许只有静态假页面。无 API 时使用 MSW mock，但 docker compose 正常启动后必须请求真实 API。

| 页面 | 路由 | 组件 | 数据接口 |
| --- | --- | --- | --- |
| Market Overview | / | MarketCards, Heatmap, TrendPanel, NewsFeed | /market/overview, /news |
| Symbol Detail | /symbols/:symbol | CandleChart, IndicatorTabs, RiskGauge, AISummary | /market/{symbol}, /klines/{symbol}, /analysis/{symbol}, /risk/{symbol} |
| AI Research Center | /research | ChatPanel, EvidencePanel, PromptChips | POST /agent/chat |
| Risk Center | /risk | RiskGauge, BreakdownBars, AlertTimeline | /risk/{symbol}, /alerts |
| Whale Tracker | /whale | WhaleTable, BubbleChart | /whale |
| ETF Monitor | /etf | FlowChart, WeeklyTable | /etf |
| News Intelligence | /news | NewsCards, SentimentFilter | /news |
| Strategy Lab | /strategy | BacktestForm, ResultMetrics, EquityChart | POST /backtest |
| Settings | /settings | SymbolConfig, ApiStatus, ThemeConfig | /symbols, /health |

UI design:

- Dark first: background #0B1220, panel #111827, secondary #1F2937.

- Bullish #22C55E, bearish #EF4444, warning #F59E0B, accent #3B82F6.

- Use ECharts candlestick chart with volume below.

- Use skeleton loading, empty state, error state.

- Every page must have a refresh timestamp.

- Mobile can be usable, desktop layout is priority.

# 8. 测试闭环

| 层 | 命令 | 覆盖要求 | 示例断言 |
| --- | --- | --- | --- |
| Go unit | go test ./... | collector/analyzer/api/alerts >= 80%；indicators >= 90% | RSI fixture 误差 <= 0.001 |
| Go race | go test -race ./... | collector scheduler、ws reconnect、repository | 无 race |
| Go benchmark | go test -bench ./services/analyzer/... | 指标计算基准 | 2000 根K线计算 < 50ms |
| Python | pytest | agent nodes/tools >= 80% | Agent 不使用空 evidence 回答 |
| Frontend | npm run test | 组件/store/api client | BTC 页展示 risk score |
| E2E | npm run test:e2e | 核心页面 | 打开首页、BTC页、AI chat |
| Integration | make test-integration | 连接测试 PG_DSN | migrate+seed+api query 成功 |

Acceptance test script must perform:

1. make migrate

2. make seed

3. make test

4. docker compose --env-file .env up -d --build

5. curl http://localhost:8080/api/v1/health

6. curl http://localhost:8080/api/v1/analysis/BTCUSDT?interval=1h

7. curl -X POST http://localhost:8080/api/v1/agent/chat -d '{"question":"分析BTC风险","symbols":["BTCUSDT"]}'

8. npx playwright test

# 9. Docker、CI/CD、监控与环境变量

## 9.1 .env.example

PG_DSN=postgres://novaquant:password@your-pg-host:5432/novaquant?sslmode=disable

REDIS_URL=redis://redis:6379/0

NATS_URL=nats://nats:4222

API_PORT=8080

AGENT_PORT=8090

WEB_PORT=5173

OPENAI_API_KEY=

BINANCE_SPOT_BASE_URL=https://api.binance.com

BINANCE_FUTURES_BASE_URL=https://fapi.binance.com

DEFAULT_SYMBOLS=BTCUSDT,ETHUSDT,SOLUSDT,BNBUSDT,DOGEUSDT

COLLECTION_INTERVALS=1m,5m,15m,1h,4h,1d

NEWS_RSS_URLS=https://www.coindesk.com/arc/outboundfeeds/rss/,https://cointelegraph.com/rss

## 9.2 Makefile 必须包含

make dev              # start local dependencies and services

make migrate          # run SQL migrations against PG_DSN

make seed             # insert symbols and demo rows

make test             # all tests

make test-go

make test-python

make test-web

make test-e2e

make lint

make build

make docker-build

make up

make down

make logs

make acceptance

## 9.3 docker-compose 要求

默认启动 redis、nats、api、agent、collector、analyzer、alerts、web。PostgreSQL 使用外部 PG_DSN，不默认启动本地 PG。可提供 profile=db 作为开发者可选项。

## 9.4 GitHub Actions

Jobs:

- lint-go

- test-go

- test-python

- test-web

- build-web

- docker-build

- migration-validate

- compose-config

Required commands:

go test ./...

go test -race ./...

pytest

npm ci && npm run test && npm run build

docker compose config

## 9.5 Prometheus 指标

| 服务 | 指标 |
| --- | --- |
| collector | collector_http_requests_total, collector_ws_reconnect_total, collector_rows_written_total, collector_last_success_timestamp |
| analyzer | indicator_calculation_total, indicator_duration_seconds, analysis_rows_written_total |
| api | http_requests_total, http_request_duration_seconds, http_errors_total |
| agent | agent_requests_total, agent_tool_calls_total, agent_duration_seconds, agent_errors_total |
| alerts | alerts_evaluated_total, alerts_triggered_total, alert_notify_errors_total |

# 10. Codex 分阶段实施指令

| 阶段 | Codex 必须交付 | 必须通过的测试 |
| --- | --- | --- |
| Phase 1 Foundation | 仓库结构、.env.example、Makefile、migrations、seed、docker-compose、README | make migrate, make seed, docker compose config |
| Phase 2 API + Web Shell | API health/symbols/overview，前端布局和基础页面 | go test ./services/api/..., npm run test, 首页 E2E |
| Phase 3 Collector | Binance REST client、WebSocket client、repository、scheduler | client mock tests, repository integration |
| Phase 4 Analyzer | 指标、风险评分、回测核心 | indicator golden tests, benchmark |
| Phase 5 Agent | FastAPI + LangGraph + tools + chat API | pytest agent workflow tests |
| Phase 6 Feature Modules | news/whale/etf/alerts API 和页面 | unit + integration + frontend tests |
| Phase 7 Hardening | Prometheus、Grafana、K8S、Helm、CI 完善 | make acceptance 全通过 |

# 11. 最终验收清单

PG_DSN 指向用户 PostgreSQL/TimescaleDB 后，make migrate 成功。

make seed 后 BTCUSDT/ETHUSDT 等基础数据存在。

docker compose up -d --build 后 web/api/agent/collector/analyzer 均为 healthy。

首页显示 BTC/ETH/SOL/BNB/DOGE 价格卡、风险卡和图表。

BTC 详情页显示 K线、RSI、MACD、EMA、支撑压力和风险评分。

AI Research Center 输入“分析 BTC 风险”能返回 evidence、timestamp、risk_warning。

回测页能运行 RSI 或 EMA crossover 并展示收益、胜率、最大回撤。

make test、make test-go、make test-python、make test-web、make test-e2e 全部通过。

GitHub Actions CI 文件存在，并包含 lint/test/build/docker compose config。

README 说明如何接入用户自己的 PostgreSQL、如何启动、如何测试、如何排障。

# 12. 参考来源

以下资料用于约束 API 和技术设计。Codex 可根据这些官方文档实现具体客户端。

Binance Spot REST Market Data Endpoints: https://developers.binance.com/docs/binance-spot-api-docs/rest-api/market-data-endpoints

Binance Spot WebSocket Streams: https://developers.binance.com/docs/binance-spot-api-docs/web-socket-streams

Binance USD-M Futures Funding Rate: https://developers.binance.com/docs/derivatives/usds-margined-futures/market-data/rest-api/Get-Funding-Rate-History

Binance USD-M Futures Open Interest: https://developers.binance.com/docs/derivatives/usds-margined-futures/market-data/rest-api/Open-Interest

TimescaleDB Hypertables: https://www.tigerdata.com/docs/reference/timescaledb/hypertables/create_hypertable

TimescaleDB Continuous Aggregates: https://www.tigerdata.com/docs/learn/continuous-aggregates

LangGraph Workflows and Agents: https://docs.langchain.com/oss/python/langgraph/workflows-agents

Apache ECharts: https://echarts.apache.org/

# 13. 可直接复制给 Codex 的最终开发 Prompt

Read NovaQuant_v1_Codex_完整开发需求文档.docx as the source of truth.

Implement NovaQuant v1.0 exactly as specified.

Important constraints:

- The user provides PostgreSQL/TimescaleDB through PG_DSN.

- Do not implement automatic trading.

- Use real Binance public endpoints for market data.

- Use mock providers only for Whale/ETF optional modules and mark them clearly.

- Generate runnable code, migrations, seed data, tests, Dockerfiles, docker-compose, Makefile, CI, README, docs.

- Work in phases. After each phase, run tests and fix failures.

- Final acceptance must pass: make migrate, make seed, make test, docker compose config, docker compose up, health check, AI chat check, Playwright E2E.